**Remaining Work to Replace Live UXG Site**

**19FEB2020**

Home

1. January wireframe with partial content DONE
2. Scope and propose outline PROPOSAL PENDING
   1. Objectives
      1. HCD
      2. HF research
      3. Community: contributing and feedback
   2. UX
   3. Libraries in UXG
      1. inc. Usability Principles (TBD, similar to Jan proto’s “fundamental concepts”?)
   4. HCD
3. ???

About PROPOSAL PENDING

1. Scope and propose outline
   1. Objectives (similar to Home)
   2. Strength of Evidence
2. ???

All Libraries

1. Scope and propose outline
   1. One sentence per Library
2. ???

Libraries > User Personas

1. Define Persona primary properties
   1. Draft PENDING APPROVAL
   2. Define filters PENDING APPROVAL
   3. Wireframe PENDING APPROVAL
   4. Visual Design Eric
2. Create content for All Personas page
   1. Outline ASSIGN
   2. Outline review Tom + ???
   3. Draft ASSIGN
   4. Technical writing QA Michael
   5. HFE BAC accuracy QA Tom
   6. HFE.gov QA Ross
   7. Develop page with content Eric
3. Determine Persona Details (PDF, etc.) strategy ASSIGN
   1. Determine headshot storage strategy ASSIGN
4. Stage content Tom
5. Develop page with content Eric
6. QC page Tom + ???

Libraries > Scenarios of Use

1. Scope and propose outline
   1. Five scenarios of use
   2. Each have primary properties we could map various content to
      1. Clinical Domain
      2. Clinical Roles
      3. Patient Conditions
      4. Live site lists related Personas, Scenarios, and Journey Maps (latter isn’t found on live site)
   3. Each have additional properties, inc. “brief” to “elaborate” stories, “Descriptions”
   4. Are these still relevant to UXG? What was Ross’s intent?
2. ???

Libraries > Methods

1. Develop Heuristic Evaluation page DONE
2. Define Method primary properties
   1. Draft Tom
   2. Define filters Tom
   3. Wireframe Tom
   4. Visual Design Eric
3. Create content for Usability Testing
   1. Outline Braxton
   2. Outline review Tom + ???
   3. Draft Braxton
   4. Technical writing QA Michael
   5. HFE BAC accuracy QA Tom
   6. HFE.gov QA Ross
   7. Develop page with content Eric
4. Create content for All Methods page
   1. Outline ASSIGN
   2. Outline review Tom + ???
   3. Draft ASSIGN
   4. Technical writing QA Michael
   5. HFE BAC accuracy QA Tom
   6. HFE.gov QA Ross
   7. Develop page with content Eric

Participate (was this postponed?)

1. Scope and propose outline
   1. Contribute to any of the three libraries
   2. Content submission form
2. ???

References

1. Scope and propose outline
   1. Groupings of “standards, guidelines and policies”
   2. One paragraph description per item
   3. Link to original text per item
   4. tc questions
      1. Should these standalone and/or be mapped to other areas of the app?
      2. Do these all still fit the objectives of UXG? Are these lists complete
      3. Are we leveraging all these as content sources for our re-writes?
2. ???

Search (postpone for now, per David)

Send Page-level Feedback (postpone?)

Contact Us (postpone?)

Beyond the Live Site

1. Content from January prototype
   1. Fundamental Concepts Timing TBD
   2. User Experience Process
      1. Define Process buckets DONE
      2. Approve buckets Ross
      3. Design Process graph Russ
      4. Create content for Process main page
         1. Outline ASSIGN
         2. Outline review Tom + ???
         3. Draft ASSIGN
         4. Technical writing QA Michael
         5. HFE BAC accuracy QA Tom
         6. HFE.gov QA Ross
         7. Develop page with content Eric
   3. Process buckets
      1. Outline content ASSIGN
      2. Outline review Tom
      3. Draft content ASSIGN
      4. Technical writing QA Michael
      5. HFE BAC accuracy QA Tom
      6. HFE.gov QA Ross
      7. Develop page with content Eric
   4. Glossary
      1. Wireframe DONE
      2. Develop for January DONE
      3. ??? TBD
   5. Resources
      1. Wireframe DONE
      2. Videos
         1. Develop for January DONE
      3. Personas SEE ABOVE
      4. Tools TBD
      5. Case Studies TBD
      6. ??? TBD
   6. Help TBD
2. Objectives+ from Airtable > PM
   1. ???
3. Other???