## Slide 1
Create content
(Braxton send to Michael and as placeholder content to Eric Tuesday)
Optimize content for web
(Michael TBD)
HF Review
(Tom/Ross TBD)
Final Method content Ready for Eric
Ready for Eric:
Heuristic Eval Method Content
Ready for Eric:
All objects (links, images, templates) associated with Heuristic Eval
Ready for Eric:
Glossary Heuristic Eval Terms
Ready for Eric:
All objects (links, images, templates) associated with Glossary Terms
Information Organization (information + Priority of information) (Tom share current thinking on Thursday)
Quality check Dev Environment (content and “dev components”)
January 30 Demo from Dev Environment to Ross and Kurt and others
(Record this demo)
January 29 Full “All things HE Demo from Dev Environment to Ross and UXG Team
Week 1
Info Organization & Divi
Content
Monday 1/27 Show and Tell
Tom share Info Org and Prioritization
Eric show site shell with Divi’s default visual design for January including placeholder HE main content
January
Site shell with Divi’s default visual design for January (Eric)
Week 2
Info Organization & Divi
Content
Information Organization (information + Priority of information) (Tom share current thinking on Wednesday 29Jan)
Update site shell based on feedback using Divi’s default visual design for January and including HE content (Eric)
Ready for Eric:
Feedback from 27Jan Show and Tell
Storyboard for HE video (Dan Tuesday 1/28 – Tom and Dan coordinate a meeting for this review (Dan/Tom, Ross)
Review Dan’s storyboard with Dan/Tom/Ross
Final HE video artifact Ready for Eric (assume “final” storyboard goes to Eric
Ready for Eric Final HE video artifact
Ross set up meeting with production folks. Agenda = How do we work together. Intent is for video production people to education BAC people.