## Slide 1
Methods
& Activities
UNDERSTAND CONTEXT OF USE
Objectives:
  Identify intended users
  Understand workflow and tasks
  Understand technology (order sets)
  Understand use environment
  Understand interactions with other users and other systems
  Identify key patient cases
PLAN THE PROCESS
Objectives:
Define the problem
Define scope of project
Define measures of success
Capture stakeholder needs
SPECIFY USER AND INTERACTION REQUIREMENTS
Objectives:
Specify user needs
Specify requirements (with stakeholder agreement )
Confirm description of intended use
Specify use-related quality objectives
Define success criteria
PRODUCE
Objectives:
Generate design solutions for iterative refinement through evaluation
Negotiate design trade-offs
EVALUATE
Objectives:
Evaluate usability of design solution
Identify gap between current and desired state of the system
 | Ross’s Step Names
1 | Receive request
5 | Assign request
10 | Create value proposition
15 | Capture stakeholder needs
20 | Plan the UX process
25 | Specify intended users
30 | Analyze user tasks
35 | Map workflows
40 | Specify user needs
45 | Create scenarios of use
50 | Specify use-related quality requirements
55 | Define success criteria
60 | Apply UI patterns
65 | Prototype design
70 | Build CPRS component
75 | Negotiate design trade-offs
80 | Conduct HE
85 | Conduct walkthrough
90 | Assess data quality
95 | Implement
100 | Close project
105 | Monitor
20
Create Use Scenarios
Analyze extant quality data
Create a Value Proposition
Interview Stakeholders
Write a Problem Statement
10
Map Workflow
Interview Users
Design prototype
Build CPRS component
Heuristic Evaluation
Usability Walkthrough
Gap Analysis
Yellow-highlighted items were added by Ross in AirTable (and/or items Dan has questions about).
Blue highlighted items were included in Dan’s draft and omitted by Ross in AirTable.
25
30 & 35
40
45
50
15
55
65
70
75
80
85