## Slide 1: UX Guide
UX practice guidance.
Content management and delivery system.
Scalable process to capture, pilot, and share UX best practices.
Communities of UX practice.
Components

## Slide 2: UX Guide
UX practice guidance.
Content management and delivery system.
Scalable process to capture, pilot, and share UX best practices.
Communities of UX practice.
Components
  UI patterns for CPRS components
  Method instructions
  Tools, checklists, templates
  Terms and definitions
  Technical concepts explained
  Case Studies

## Slide 3: UX Guide
UX practice guidance.
Content management and delivery system.
Scalable process to capture, pilot, and share UX best practices.
Communities of UX practice.
Components
  CMS technology deployed and accessible outside the VA firewall
  Templates for each type of content
  Site design that guides users to needed content

## Slide 4: UX Guide
UX practice guidance.
Content management and delivery system.
Scalable process to capture, pilot, and share UX best practices.
Communities of UX practice.
Components
  Process for managing needs of field staff
  Process for managing content in development (from prioritizing -> assessing value)
  Guidance for SMEs to author content

## Slide 5: UX Guide
UX practice guidance.
Content management and delivery system.
Scalable process to capture, pilot, and share UX best practices.
Communities of UX practitioners
Components
  Engagement with CIDMO divisions
  Partnership with national experts in key roles (CACs, CHIOs, etc.)
  Partnership with VAMCs

## Slide 6: UX Guide
Impact of HFS contract modification
At TO award, contract resources were allocated to customer-request projects
Planned UX Training at VISN 12 was cancelled due to COVID 19
Agreement for no-cost TO extension granted on ??/??
Permission for TO extension rescinded on ??/??
FY20 Q1
FY20 Q2
FY20 Q3
FY20 Q4
FY21 Q1
OCT
NOV
DEC
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
JAN
Tom, could you provide the UXG FPs allocated (Sept-Sept) and FPs planned (Oct-Jan).

## Slide 7
September December w/ Contract Extension December w/ Contract Extension December w/o Contract Extension
(dependent on new authoring & wireframing) (dependent on new WordPress coding)
60
50
40
30
20
10
0
8
53
44
15
Content Types
Non-templated Page Types
UX Guide: Total WordPress Page Count for End of September vs. End of December 2020
COUNT COMPARISONS
27
6
Number of Webpages
6
27

## Slide 8
Impact of losing the no-cost contract extension for UXG
Estimated deliverables by the completion of the extended Period of Performance (POP) at the end of December
  38 additional WordPress webpages based on contractor-enabled content authoring and webpage design, including 9 new content types
  Six or more contractor-enabled WordPress backend templates created to ease posting of new content … in addition to September’s Method template, these new templates will likely include
    Case Studies
    Videos
    Templates
    Checklists
    Newsletters
By end of the POP, we could have higher quality WordPress pages informed by contractor-enabled user studies and collaboration with VHA partners and end users, including creating content for related VHA partner projects like CIDMO’s CDS Evaluation and Consults
By end of POP, we could take advantage of project management aspects of UXG operations, which have evolved to include capabilities to efficiently identify and assign new work for contractor and partner authors, track and manage its execution, and continuously groom a backlog of topics and their potential content types
Without the contract extension, September’s UXG is still valuable and HFE can continue to work with clinical sites to refine it.
UX Guide: Total WordPress Page Count for End of September vs. End of December 2020
COMMENTARY
<note for Ross & David: red font are items Tom's not sure about, it partially depends on what's promoted from the WIP backlog>

## Slide 9
From July2020_notes.doc … edit all of this
Ross
  Two main points/takeaways from briefing
    Impact of losing the no-cost contract extension for UXG
      we can estimate what we would have had in Dec
      WordPress CMS would have been much more functional (total of six backend templates … specify the content types in briefing)
    W/o extension, we still have something valuable and working with clinical sites to refine it
  Not just number of content pieces, it’s more about the value of that content
  We were on track to deliver on goals by Dec … held up by Covid, equipment delays, etc.
  Kurt
    One or two slides/pages
    Tell the story based on the timeline … Sep vs. (where we expected to be in Dec) vs. (where we would be w/o extension)
    Number of content pieces (web pages) … maybe number of CMS templates
  Consider the “Operations” (PM) aspect of Sep, so poised to manage efficiently till end of POP (ask David: is that end o’ Jan or Dec?)
    User studies … only mention in terms of its impact on content/design/build, collaboration with end users
    Collaboration with partners, e.g., BAC teaming up with Michelle, Blake/Kas, etc.
    Creating content to be used by UXG and partner organizations like CIDMO (CDS Eval, Consults)
UX Guide: Total WordPress Page Count for End of September vs. End of December 2020
COMMENTARY
PREVIOUS NOTES

## Slide 10
Content Content Wireframe Wireframe WordPress Build WordPress Build WordPress Build
in Draft Form Ready for HFE Review in Draft Form Ready for HFE Review Complete Ready for HFE Review with CMS Templates
Ready for HFE Review
(Topic x Content Type) (Topic x Content Type) (Content Type) (Content Type) (Content Type) (Content Type) (Content Type)
60
50
40
30
20
10
0
1
5
52
55
20
19
4
12
September, total deliverables = 163
December, total deliverables >163
Content Deliverables Count for End of September vs. End of December 2020
Depending on deliverable type, count is either (Topic x Content Type) or (Content Type)
PREVIOUS ABANDONED CONCEPT

## Slide 11
Content Content Wireframe Wireframe WordPress Build WordPress Build WordPress Build
in Draft Form Ready for HFE Review in Draft Form Ready for HFE Review Complete Ready for HFE Review with CMS Templates
Ready for HFE Review
(Topic x Content Type) (Topic x Content Type) (Content Type) (Content Type) (Content Type) (Content Type) (Content Type)
60
50
40
30
20
10
0
1
5
52
55
20
19
4
12
September, total deliverables = 107
December, total deliverables = 130
(Topic x Content Type) Authoring Deliverables Count for End of September vs. End of December 2020
Depending on deliverable type, count is either (Topic x Content Type) or (Content Type)
8
122
PREVIOUS ABANDONED CONCEPT