## Slide 1
UX Guide Support
BAC
Tom Cona, BAC Lead
David Clarke, Project Manager
03/02/2020

## Slide 2
BAC UXG Team Resources/Skill Set
  David Clarke, Project Manager
  Tom Cona, BAC Lead
  Dan Gajewski – HFE
  Alaina Wood – HFE
  Braxton Hicks - HFE
  Eric Wald – Senior Designer/HTML developer
  Michael Gowan – Senior Technical Writer/Editor
Available Team

## Slide 3
Dec-Feb Work Period
  8-9 weeks
  FP = 13 scoped for Release 0 (through Jan) – 5 weeks
  Covered 8 weeks
History

## Slide 4
How to better estimate scope and FPs?
  Define work to be done at a granular level.
    Significant time to define
    Need objectives defined and prioritized
Scoping FPs

## Slide 5
Define a not-to-exceed FPs for set period of time
Define objectives, deliverables, and activities based on prioritization
Options