## Slide 1
Analyze
Identify or generate candidate source material.
Map source material to location in content matrix to get into pipeline and prioritized.
Source material distilled into drafts of page content.
Page drafts edited according to style guidelines, conceptual framework, and voice.
Page drafts subject to technical approval process.
Content Development Process
Content Development Manager
Content Development Team
Discovery Team
Editorial Team
Content Development Team
Editorial Team
Other Contributor
Editorial Team
Other Contributor
PM
Content Development Manager
PjM
Other Contributor
Plan & Prioritize
Author
Review
Approve*
Design
IA, wireframing, prototyping
End user feedback on content and prototype.
Produce user stories to capture design implications.
Annotate designs for hand-off to Wordpress development.
Schedule meeting for development handoff.
Design Process
User Testing
Redesign
Annotate Designs
Review user stories; prioritize; edit designs, content, and prototype.
Review and approve final.
Content Development Team
Discovery Team
Editorial Team
Other Contributor
User Testing Team
PM
Content Development Manager
Editorial Team
Design Team
User Testing Team
Editorial Team
Design Team
Development Process
Communicate
Meet to review proposed features to implement during the cycle.
Development Team
Design Team
Editorial Team
Plan
Implement
Stage
Review
Test
Approve
Deploy
Determine effort and document tasks to implement identified features within the cycle.
Meet to discuss scope and priorities.
Complete planned tasks to develop and test planned features on local machine.
Standup meetings 3 times per week.
Push implementations to private remote server for review and testing.
Present to team for feature validation/QA. Revise implementation if necessary.
User Testing of implemented features. Additional revisions addressed in future cycles.
Push implementations to public remote server for live use.
Development Team
Design Team
Editorial Team
PM
Content Development Manager
Development Team
Development Team
Development Team
Design Team
Editorial Team
User Testing Team
User Testing Team
PM
Content Development Manager
PjM
Development Team
HFE Approval to Deploy
* After user testing.
Content Development Manager
Content Development Team
Discovery Team
Editorial Team
Other Contributor